TECHNICAL SPECIFICATION

AW Client Report Portal

Automated SACS (Cash-Flow) & TCC (Net-Worth) Reporting Platform

| Field | Value |
| --- | --- |
| Document type | Technical Specification — for executive evaluation & authorisation |
| Product / project | AW Client Report Portal (working name; traceable to PRD v1.0) |
| Specification version | v1.0 (Draft for approval) |
| Date | 18 June 2026 |
| Prepared by | Engineering (AI Practice) |
| Prepared for | Product Owner / Product Manager and Executive Sponsors |
| Status | AWAITING AUTHORISATION |
| Classification | CONFIDENTIAL — contains client & financial process detail |
| Source basis | PRD v1.0 (2026-04-09) + discovery-call recording (2026-04-01) and a prior call |

PURPOSE. This document translates the approved PRD into an engineering design and a phased delivery plan. It specifies the full target system — the immediately-authorised V1 build and the later phases that will be productised and released more broadly — so decision-makers can authorise V1 with full sight of where it leads. Sign-off page: Section 20.

# Document Control

## Revision History

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 0.1 | 16 Jun 2026 | Engineering | Initial structure from PRD |
| 0.9 | 17 Jun 2026 | Engineering | Full architecture, phasing, security sections |
| 1.0 | 18 Jun 2026 | Engineering | Draft issued for executive evaluation & PM/Owner authorisation |

## Distribution List

| Name / Role | Function | Reason |
| --- | --- | --- |
| Product Owner / PM | Approval authority | Authorise scope & phasing |
| Executive Sponsor(s) | Funding / strategy | Evaluate value & commercial model |
| Engineering Lead | Delivery | Confirm feasibility & estimates |
| Compliance / Security | Risk | Confirm data-handling posture |
| Client stakeholders | Andrew, Rebecca, Maryann | Validate business rules |

## Approvals Required

This specification is not in force until the Authorisation block in Section 20 is signed by the Product Owner / Owner. Executive sponsors evaluate; the Product Owner authorises.

# Table of Contents

If the contents above appear empty, open in Word and choose Update Field (the document is configured to refresh on open).

# 1. Executive Summary

The firm produces two client-facing financial reports each quarter — a cash-flow summary (SACS) and a net-worth overview (TCC) — by manually gathering balances from several systems and assembling them in Canva and Word. The process takes roughly one full day per client meeting and is error-prone. This specification defines a secure web portal that reduces that preparation from a day to under an hour, eliminates manual arithmetic, and produces consistent, presentation-quality PDFs.

## 1.1 The recommendation

Authorise Phase 1 (V1) now: a single-firm portal for client setup, guided quarterly data entry, a deterministic calculation engine, and pixel-stable SACS & TCC PDF generation with export. V1 deliberately uses no external integrations and no AI — all data is entered by the team — which keeps it low-risk, fast, and fully within compliance constraints.

## 1.2 The forward vision (designed now, released later)

Per direction, this document also fully designs the later phases so the architecture chosen for V1 deliberately enables them with no rework: automated data integration (Phase 2), an AI agent layer for onboarding and data extraction (Phase 3), and a multi-tenant, productised release to other advisory firms (Phase 4). These are specified but not authorised by this document; each is its own funding decision. Designing them now means V1 is built multi-tenant-ready and integration-ready from day one.

## 1.3 What executives are being asked to decide

- Authorise the V1 build and its acceptance criteria (Sections 8–9, 18).

- Note and steer the phased roadmap (Section 4 & 15) — including the intent to productise later phases for public release.

- Resolve the open decisions in Section 19 (e.g., Canva export priority, report storage, hosting region).

- Accept the security & compliance posture in Section 13.

## 1.4 Headline figures

| Metric | Today | With the portal |
| --- | --- | --- |
| Prep time / client / quarter | ~1 day | < 1 hour (target) |
| Manual math | All totals by hand | Fully automated |
| Report consistency | Canva drift / misalignment | Fixed, pixel-stable layout |
| Scale ceiling (no new hires) | ~6 clients | 12+ clients (V1); unbounded (Phase 4) |
| External data risk (V1) | n/a | None — manual entry only |

# 2. Background & Context

## 2.1 The client and the problem

A lean, three-person financial-planning firm (principal Andrew; planner Rebecca, who holds Schwab access and compliance responsibility; and executive assistant Maryann) serves roughly six high- and ultra-high-net-worth households on retainer, with quarterly review meetings plus assets under management. Clients expect high professionalism and accuracy.

For every quarterly meeting the team hand-builds two reports, pulling data from Pinnacle Bank, Charles Schwab, RightCapital and Zillow, then assembling the figures in Canva and Word. The work is slow, repetitive, and a recurring source of arithmetic and alignment errors.

## 2.2 How this specification was derived

This document is the engineering response to an approved PRD (v1.0, 2026-04-09), which was itself synthesised from a recorded requirements call (2026-04-01) and a prior call. Requirements below are traceable to those sources; a traceability matrix is provided in Appendix C. Where the PRD recorded ambiguity, it is surfaced here as an open decision or an assumption to confirm rather than silently resolved.

ASSUMPTION TO CONFIRM. Certain identifiers in the PRD (the firm name, legal entity, and city) were attributed to third-party web research and were not stated on the call. They are treated here as unverified placeholders and must be confirmed before any client-facing or contractual use. See Section 17.2.

# 3. Goals, Non-Goals & Success Metrics

## 3.1 Business goals

- Cut quarterly report preparation from ~1 day to under 1 hour per client.

- Eliminate manual calculation errors through a single deterministic engine.

- Produce consistent, branded, presentation-quality PDFs with a fixed layout.

- Enable the firm to grow its client base without adding headcount.

- Consolidate scattered data (Excel, Dropbox, PreciseFP) into one source of truth.

## 3.2 Technical goals

- Deterministic, auditable calculations — no AI in the V1 numeric path.

- Pixel-stable PDF rendering independent of value length or account count.

- An architecture that admits later integrations and multi-tenancy without rework.

- Strong protection of PII and financial data, by design.

## 3.3 Non-goals (for V1)

- No automated pulling from RightCapital, Schwab, Pinnacle, or Zillow (Phase 2).

- No AI reasoning, classification, or generation in the report path (Phase 3).

- No client-facing access; the portal is internal-only in V1 (Phase 3/4).

- No redesign of Andrew's report templates — visual parity only, with light polish.

## 3.4 Success metrics (KPIs)

| KPI | Baseline | Target (90 days post-launch) |
| --- | --- | --- |
| Median prep time / report | ~1 day | < 60 min |
| Calculation errors / quarter | Recurring | 0 |
| Reports generated via portal | 0% | 100% of quarterly reports |
| Re-work due to layout drift | Frequent | Eliminated |
| Clients served per staff member | ~2 | ≥ 4 |

# 4. Product Vision & Phasing Strategy

The portal is designed as a platform delivered in four phases — built one block at a time, each shippable and valuable on its own, each enabled by the last. Phase 1 is authorised by this document; Phases 2–4 are designed here and authorised separately.

| Phase | Theme | Capability | Release posture |
| --- | --- | --- | --- |
| 1 | Portal MVP | Client records, guided data entry, calc engine, SACS+TCC PDFs, export | Internal to this firm — AUTHORISE NOW |
| 2 | Automated data | Read-only, consented pulls (Plaid/Zillow/PreciseFP; Schwab & RightCapital where permitted) | Internal — later funding decision |
| 3 | AI agents | Onboarding agent, document/statement extraction, anomaly flagging — human-in-the-loop | Internal — later funding decision |
| 4 | SaaS platform | Multi-tenant, self-serve onboarding, billing, admin | PUBLIC RELEASE to advisory firms |

WHY DESIGN IT ALL NOW. The expensive mistakes in V1 would be single-tenant data models, credential handling that can't be hardened, and a calc/render core entangled with the UI. By specifying Phases 2–4 up front, V1 is built with a tenant boundary, a credential vault seam, and a headless calculation+rendering core — so the future is a matter of funding, not re-architecture.

# 5. Scope

## 5.1 In scope — Phase 1 (authorised by this document)

- Client profile & account-structure management (lightweight CRM).

- One-click quarterly report workflow with a guided, validated data-entry form.

- Deterministic calculation engine implementing all SACS & TCC rules (Section 9).

- SACS and TCC PDF generation matching the existing templates (fixed layout).

- PDF download; Canva export subject to the decision in Section 19.

- Internal authentication, role-based access, and an audit log.

- Report history (re-download previous quarters), subject to storage decision (Section 19).

## 5.2 Designed here, authorised later — Phases 2–4

- Integration layer: PreciseFP, Plaid, Zillow, Schwab, RightCapital, Pinnacle, Dropbox, Canva, email.

- AI agent layer: client-onboarding agent; statement/document data-extraction agent; anomaly flagging.

- Client-facing surfaces: onboarding forms, expense-worksheet capture, monthly report distribution.

- Multi-tenancy, tenant administration, metered billing, and public self-serve onboarding.

## 5.3 Explicitly out of scope (all phases, unless re-scoped)

- Redesigning the report templates' visual identity.

- Acting as a system of record for trading, custody, or money movement.

- Tax advice, financial advice logic, or portfolio decisions — the portal reports; it does not advise.

- Podcast-production assistance — noted in the source as a separate hiring request, not a software build.

# 6. System Architecture

## 6.1 Architectural principles

- Deterministic core. Calculations and rendering are a pure, headless library, independently testable and reusable by any future caller (API, agent, batch).

- Tenant-aware from day one. Every record carries a tenant key even though V1 has one tenant — Phase 4 becomes configuration, not migration.

- Integration seam, unused in V1. A provider interface and a credential vault boundary exist as the single place future data sources plug in.

- Secure by default. Least privilege, encryption everywhere, full audit, no third-party data egress that compliance forbids.

- Simple where it can be. Three users today; the UI is clean and server-rendered, with no heavy front-end framework.

## 6.2 Logical components

| Component | Responsibility | Phase |
| --- | --- | --- |
| Web UI | Client list, profile editor, report workflow, review & export screens | 1 |
| Application / API | Auth, request handling, orchestration, validation | 1 |
| Calculation engine | All SACS/TCC math; pure & deterministic | 1 |
| Rendering engine | SACS/TCC PDF templates; fixed layout, variable bubbles | 1 |
| Data store | Clients, accounts, liabilities, report runs, audit | 1 |
| Auth & RBAC | Identity, roles, sessions, MFA | 1 |
| Audit log | Immutable record of access & generation | 1 |
| Credential vault (seam) | Encrypted store for provider credentials/tokens | 2 |
| Integration providers | Pluggable read-only data fetchers | 2 |
| Agent runtime | Onboarding & extraction agents, human-in-the-loop | 3 |
| Tenant admin & billing | Provisioning, metering, self-serve onboarding | 4 |

## 6.3 Technology stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Hosting | Railway (single region) | Team default; simple web app, low compute; region pinned for compliance |
| Frontend | Server-rendered HTML/CSS/JS (light templating) | Three internal users; clean & fast; no SPA overhead |
| Backend | Python (FastAPI or Flask) | Strong PDF & data libraries; simple, well-understood |
| Calc engine | Pure Python module | Deterministic, unit-testable in isolation |
| PDF | WeasyPrint (HTML/CSS templates) — ReportLab fallback | HTML/CSS gives precise, maintainable fixed layouts; see Section 10 |
| Database | SQLite (V1) on a Railway volume → PostgreSQL (Phase 2+) | 6 clients = trivial volume; Postgres when concurrency/multi-tenant arrives |
| AuthN/Z | Session cookies + hashed passwords + TOTP MFA | Simple, standard, compliance-friendly |
| Secrets | Railway env vars (V1) → managed vault (Phase 2) | No secrets in code; vault seam ready |
| AI | None in V1 → governed model access (Phase 3) | V1 is deterministic; AI gated behind no-training terms |

Environment variables (V1): RAILWAY_DATABASE_PATH, and CANVA_API_KEY only if Canva export is authorised.

## 6.4 Request flow (quarterly report)

- User selects a client and clicks Generate Report.

- App loads the client profile, pre-fills static fields, and presents a validated entry form for current balances.

- On submit, the app validates completeness, then calls the calculation engine (pure function: inputs → totals).

- Computed values feed the rendering engine, which returns SACS and TCC PDFs.

- User reviews on-screen, then downloads PDFs and/or exports to Canva; the run is recorded in the audit log.

## 6.5 How V1 enables later phases

| Future need | Enabled by this V1 decision | Phase |
| --- | --- | --- |
| Automated data pulls | Manual entry sits behind the same provider interface a fetcher will implement | 2 |
| Credential security | Vault seam + read-only token model designed in from the start | 2 |
| AI extraction | Calc/render core is headless, so an agent can call it exactly as the UI does | 3 |
| Public multi-tenant SaaS | Tenant key on every row; Postgres migration path; RBAC already present | 4 |

# 7. Data Architecture & Model

## 7.1 Core entities

| Entity | Key attributes | Notes |
| --- | --- | --- |
| Tenant | id, name, branding, region | One row in V1; spine of Phase 4 |
| User | id, tenant_id, name, email, role, mfa_secret, password_hash | Roles: Owner, Planner, Assistant |
| Client (Household) | id, tenant_id, display_name, status, created_at | A household, not a person |
| Person | id, client_id, role (C1/C2), name, dob, ssn_last4 | 1–2 per household |
| Account | id, client_id, owner (C1/C2/Joint), category (retirement/non-retirement), type, acct_last4, has_cash_balance | Drives TCC bubbles |
| Trust | id, client_id, property_address, last_value, source | House value (Zillow in P2) |
| Liability | id, client_id, type, interest_rate, balance | 0–3 typically |
| StaticFinancials | client_id, monthly_salary, monthly_expense_budget, reserve_target_inputs, floor | Changes rarely |
| ReportRun | id, client_id, period, entered_values(json), computed_values(json), created_by, created_at | One per quarterly generation |
| AuditEvent | id, tenant_id, user_id, action, entity, timestamp, ip | Immutable |
| ProviderCredential | id, tenant_id, provider, encrypted_token, scope, status | Phase 2 — vault-encrypted |

## 7.2 Relationships (summary)

- A Tenant has many Users and Clients.

- A Client (household) has 1–2 Persons, many Accounts, 0–1 Trust, 0–N Liabilities, one StaticFinancials, and many ReportRuns.

- A ReportRun snapshots both the entered balances and the computed outputs, so any past report is exactly reproducible.

## 7.3 Data lifecycle & retention

- Static profile data is entered once and edited on change (new job, raise, new account).

- Dynamic balances are captured per ReportRun; the previous run seeds each field as a reference (“use last value”).

- ReportRuns are retained per the storage decision in Section 19 (default: retain, to power history & audit).

- Retention, export, and deletion honour the firm's compliance policy; PII fields are minimised (only SSN last-4 is stored).

# 8. Functional Design

Each module below lists its purpose, key behaviour, and acceptance signals. Modules 8.1–8.6 are Phase 1; 8.7–8.11 are designed for later phases.

## 8.1 Client & Account Management (Phase 1)

- Create/edit a household: names, DOB, auto-calculated age, SSN last-4, single or married (C1/C2).

- Define account structure: retirement accounts (IRA, Roth IRA, 401k, pension — never joint), non-retirement accounts (brokerage, joint, options), trust (property address), liabilities (type, rate).

- Enter static financials once: monthly after-tax salary, agreed expense budget, private-reserve target inputs.

- Client list view with last-report date; edit on change.

RULE. Retirement accounts cannot be joint; non-retirement accounts may be joint. The UI enforces this when accounts are added.

## 8.2 Quarterly Report Workflow (Phase 1)

- One-click Generate Report from a client profile.

- A single form, grouped by report section (SACS fields, then TCC fields), pre-filled with static data.

- Each dynamic field shows its last known value and a “use last value” option; manual override always available.

- Incomplete required fields are highlighted; a report cannot be generated until all required fields are filled.

- Clear field labels (e.g., “Roth IRA Balance”, “Schwab Brokerage Balance”, “Private Reserve Balance”, “Zillow Home Value”).

## 8.3 Calculation Engine (Phase 1)

A pure module that takes entered + static values and returns every total in real time. Full rules in Section 9. It performs no I/O and is covered by exhaustive unit tests.

## 8.4 PDF Generation (Phase 1)

- SACS: green Inflow circle, red Outflow circle, blue Private Reserve, connecting arrows; header with client name & date; page 2 with reserve, Schwab investment balance, target.

- TCC: green client-info bubbles (name, age, DOB, SSN last-4); retirement (top), non-retirement (bottom), trust (centre), liabilities (separate); gray total boxes; variable bubble count per client.

- Layout is fixed — nothing shifts or misaligns regardless of number size or account count; brand colours applied. See Section 10.

## 8.5 Export (Phase 1)

- Download SACS and TCC as separate, print-ready PDFs.

- Optional “Export to Canva” into the team workspace for last-minute visual edits (subject to Section 19).

- Report history: re-download prior quarters (subject to storage decision).

## 8.6 Authentication & Access Control (Phase 1)

- Email + password (hashed) with TOTP MFA; session cookies; idle timeout.

- Roles: Owner (full), Planner (full client + report), Assistant (data entry + generate).

- Every login, view of client PII, and report generation is written to the audit log.

## 8.7 Integration Layer (Phase 2 — designed)

A uniform read-only provider interface (fetch balances/values, return normalised fields, report freshness). Each source is an adapter behind that interface; the UI's manual entry is simply the “manual provider.” Adapters are added without touching the calc or render core.

| Source | Method | Design notes |
| --- | --- | --- |
| PreciseFP | API (one-time import) | Profile/onboarding data; map to Person/StaticFinancials |
| Plaid | Aggregation API | Preferred path for bank/investment balances; consented, read-only |
| Zillow | Zestimate lookup | Trust property value; clearly flagged as estimate |
| Schwab | Authorised-user access | Compliance-gated: per-user, read-only, never a shared agent login |
| RightCapital | API (guarded) | Known-unreliable; force-refresh then verify; treated as low-trust |
| Pinnacle Bank | Secure email today | Manual until a secure channel exists; do not automate insecurely |

COMPLIANCE GUARDRAIL. No source is automated unless access is consented, read-only, attributable to a permitted user, and free of forbidden data egress. Where those cannot be met (e.g., a shared/third-party login), the field stays manual. This is a design rule, not a limitation to engineer around.

## 8.8 AI Agent Layer (Phase 3 — designed)

- Onboarding agent: emails the client the onboarding/expense forms, chases reminders, escalates to staff after a threshold, and lands structured data into the profile.

- Extraction agent: reads uploaded statements/PDFs and proposes balances for human confirmation — never auto-commits to a report.

- Anomaly flagging: highlights values that moved implausibly versus last quarter for staff review.

All agents are human-in-the-loop and sit outside the deterministic numeric path: they propose, a person disposes. Governance in Section 12.

## 8.9 Client-Facing Expense Worksheet (Phase 3/4 — designed)

- Replaces the emailed Excel sheet with a secure link clients complete; results flow into StaticFinancials with staff approval.

## 8.10 Report Distribution (Phase 3/4 — designed)

- Optional scheduled email delivery of finished reports (e.g., monthly) — off by default; the firm currently reports quarterly.

- Optional auto-save of generated reports to the firm's Dropbox (subject to Section 19).

## 8.11 Multi-Tenancy, Admin & Billing (Phase 4 — designed)

- Tenant provisioning, per-tenant branding, self-serve onboarding for new advisory firms.

- Usage metering and billing (cost-plus on data/compute); admin console for support.

- This is the public-release form of the product: the same headless core, exposed to many firms.

# 9. Calculation Engine — Business Rules

These rules are the deterministic heart of the system and must be implemented exactly. They are covered by unit tests with worked examples drawn from the source material.

## 9.1 SACS (cash-flow)

| Output | Rule |
| --- | --- |
| Excess to Private Reserve | Excess = Inflow − Outflow |
| Private Reserve Target | Target = (6 × monthly expenses) + Σ insurance deductibles |
| Outflow | Agreed monthly budget (rounded up to create a buffer); auto-transferred inflow→outflow |
| Floor | $1,000 minimum retained per bank account (constant) |

## 9.2 TCC (net worth)

| Output | Rule |
| --- | --- |
| Client 1 Retirement Total | Σ of Client 1 retirement account balances |
| Client 2 Retirement Total | Σ of Client 2 retirement account balances |
| Non-Retirement Total | Σ of all non-retirement balances (excludes the trust) |
| Grand Total Net Worth | C1 Retirement + C2 Retirement + Non-Retirement + Trust |
| Liabilities Total | Σ of liabilities, shown separately — NOT subtracted from net worth |
| Account balance vs cash | Investment account balance already includes its cash sub-balance (cash is shown, not added again) |

CRITICAL. Two rules were emphasised repeatedly by the client and must be exact: the trust is NOT included in the non-retirement total (only in the grand total), and liabilities are NEVER subtracted from net worth. Unit tests assert both.

## 9.3 Worked example (TCC, illustrative)

Retirement: IRA $11,000 + Roth IRA $15,000 = $26,000. Non-retirement: brokerage $50,000. Trust: house $450,000. Grand total = $526,000. Liability: mortgage $200,000 shown separately (net worth remains $526,000).

# 10. PDF Rendering Approach

The reports must match Andrew's existing templates exactly, never shift, and handle a variable number of account bubbles. The recommended approach is HTML/CSS templates rendered to PDF by WeasyPrint.

| Decision | Rationale |
| --- | --- |
| HTML/CSS templates → WeasyPrint | Precise, maintainable fixed layouts; easy brand styling; deterministic output |
| Absolute-positioned SACS diagram | Bubbles & arrows pinned to coordinates so nothing reflows with value length |
| Grid-driven TCC bubbles | A fixed grid with N slots per quadrant; empty slots collapse cleanly; 1–6 accounts/spouse supported |
| Server-side fonts & colours | Brand blue baked in; identical rendering across machines |
| ReportLab as fallback | If any layout proves hard in HTML, drop to programmatic drawing for that element |

- Numbers are placed into fixed visual positions; long values shrink-to-fit within their box rather than pushing layout.

- Header carries client name and report date on both reports.

- Acceptance is visual parity against sample PDFs requested from the team — these are the source of truth for exact placement.

# 11. Integration Architecture (Phases 2+)

Integrations are deliberately absent from V1 and introduced behind the provider interface and credential vault described in Section 6. The sequence is risk-ordered: easiest and safest first.

| Order | Integration | Why this order | Phase |
| --- | --- | --- | --- |
| 1 | PreciseFP one-time import | Read-only profile data; low risk | 2 |
| 2 | Zillow Zestimate | Single value; clearly an estimate | 2 |
| 3 | Plaid aggregation | Consented, read-only, replaces fragile RightCapital path | 2 |
| 4 | Schwab authorised-user read | High value but compliance-gated; per-user only | 2/3 |
| 5 | RightCapital (guarded) | Low-trust; only if Plaid migration is incomplete | 2/3 |
| 6 | Dropbox / Canva / email | Output-side conveniences | 3 |

Credential handling: read-only scopes, per-user attribution, encrypted at rest in the vault, rotatable, revocable, and never shared with an AI agent as a standing login. A failed or stale pull degrades gracefully to manual entry with a clear flag.

# 12. AI & Agent Architecture (Phase 3)

## 12.1 Where AI is — and is not

- AI is never in the numeric path. Totals are always deterministic and auditable.

- AI assists at the edges: chasing onboarding inputs, extracting candidate values from documents, and flagging anomalies for human review.

## 12.2 Governance & guardrails

- No-training guarantee: client data is processed under terms that prohibit using it to train third-party models.

- Human-in-the-loop: agents propose; staff confirm before anything reaches a report.

- Least data: agents receive only the fields needed for their task.

- Full audit: every agent action and human decision is logged.

- Compliance-aligned hosting: no model provider or tool forbidden by the firm's policy (e.g., consumer Google tooling) is used.

# 13. Security, Privacy & Compliance

## 13.1 Data sensitivity

The system holds PII and financial data: names, DOB, SSN last-4 only (never full SSN), account types with last-4 numbers, balances, and net worth. It is a confidential system throughout.

## 13.2 Controls

| Area | Control |
| --- | --- |
| In transit | TLS everywhere; HSTS |
| At rest | Encrypted database volume; sensitive columns additionally encrypted (Phase 2 vault for credentials) |
| Access | Role-based; least privilege; MFA on every account |
| Audit | Immutable log of logins, PII views, report generations, and (Phase 3) agent actions |
| Secrets | Never in code; env vars (V1) → managed vault (Phase 2); rotatable |
| Data egress | No data sent to services the firm's compliance policy forbids |
| Backups | Encrypted, region-pinned, tested restore |
| Tenancy | Tenant key enforced in every query; isolation tested before Phase 4 |

## 13.3 Compliance posture

- Honour the firm's stated constraints: no forbidden consumer tooling; Schwab/RightCapital credentials are not shared with agents; bank data stays on secure channels.

- Hosting region pinned to satisfy data-residency expectations (confirm in Section 19).

- A path to SOC 2 Type II is assumed for the Phase 4 public release; controls above are chosen to be compatible.

- The portal reports facts; it does not provide financial or tax advice, keeping it outside advice-specific regulatory scope.

# 14. Non-Functional Requirements

| Attribute | Requirement |
| --- | --- |
| Performance | Report generation (both PDFs) in < 10 s; form interactions feel instant |
| Availability | V1: business-hours reliability on a single region. Phase 4: 99.9% target |
| Scalability | V1: tens of clients, 3 users. Architecture scales to thousands of clients across tenants |
| Usability | A non-technical assistant completes a report unaided; clear validation and “use last value” |
| Accessibility | Legible type, sufficient contrast, keyboard-navigable forms |
| Maintainability | Headless calc/render core with high unit-test coverage; templates editable without code changes |
| Observability | Health checks, error logging, uptime monitoring (team-hosted) |
| Portability | SQLite→PostgreSQL migration path defined; no lock-in on the render core |

# 15. Delivery Plan & Milestones

Indicative, assuming one engineer with part-time review; calendar starts on authorisation. Phases 2–4 are planning estimates for the forward view, not part of this authorisation.

| Phase | Milestone | Deliverables | Indicative |
| --- | --- | --- | --- |
| 1 | M1 Foundations | Data model, auth/RBAC, client & account CRUD | Wk 1–2 |
| 1 | M2 Engine | Calculation engine + full unit tests (Section 9) | Wk 2–3 |
| 1 | M3 Reports | SACS & TCC PDF templates to visual parity | Wk 3–5 |
| 1 | M4 Workflow | Guided entry, validation, history, export | Wk 5–6 |
| 1 | M5 V1 Launch | Hardening, UAT with the team, go-live | Wk 6–7 |
| 2 | Integrations | PreciseFP, Zillow, Plaid; vault; Schwab (gated) | +4–6 wk |
| 3 | Agents | Onboarding & extraction agents; distribution | +6–8 wk |
| 4 | SaaS | Multi-tenancy, billing, self-serve, SOC 2 path | Quarter-scale |

Prototype of V1 can be demonstrated within roughly one week of authorisation, with full V1 around six to seven weeks.

# 16. Effort, Cost & Commercial Model

Costs are indicative and should be confirmed against the prevailing commercial agreement.

| Item | Basis |
| --- | --- |
| V1 build | Flat per-build fee (“one credit,” ≈ $500 under the current plan); ~6–7 weeks effort |
| Hosting & ops | Provider hosts, monitors uptime, and fixes defects (included in membership) |
| Usage (Phase 2+) | Metered data/compute at cost + ~20%; framed as tens of dollars/month at this scale |
| Membership | Monthly plan under which credits are issued and apps are hosted |
| Phases 2–4 | Each is a separate build/credit decision; estimated in Section 15 |

VALUE FRAME. At ~6 clients × 4 quarters, V1 saves on the order of 20+ staff-days/year and removes a recurring error class. The larger prize is capacity: serving 12+ clients (and, via Phase 4, an external market) without proportional hiring.

# 17. Risks, Assumptions & Dependencies

## 17.1 Risk register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Exact visual parity with templates is fiddly | Med | Med | Request sample PDFs up front; HTML/CSS + ReportLab fallback; UAT sign-off on layout |
| Unverified firm/identity details | Med | Low | Treat as placeholders; confirm before client-facing use (17.2) |
| Scope creep from “dreaming big” items | Med | Med | Phase boundaries; one block at a time; Section 19 decisions |
| Compliance limits on data sources | High | Low | By design, those stay manual until safe; no forced automation |
| RightCapital data unreliable | High | Low | Low-trust adapter; prefer Plaid; manual override always |
| PII exposure | Low | High | Encryption, RBAC, MFA, audit, SSN last-4 only, region pinning |
| Single-engineer key-person risk | Med | Med | High test coverage; documented headless core; simple stack |

## 17.2 Assumptions to confirm

- Firm name, legal entity, and city (attributed to web research, not stated on the call) are unverified placeholders.

- Sample SACS/TCC PDFs and the “Data Point List” document will be provided as the layout source of truth.

- Current cadence is quarterly; monthly distribution is a future option, off by default.

## 17.3 Dependencies

- Timely access to the team for UAT and business-rule confirmation.

- Provider accounts/credentials for Phase 2 (Plaid, PreciseFP, etc.) when those phases are authorised.

# 18. Acceptance Criteria & Definition of Done (V1)

- A client (single or married) can be created with full profile, accounts, liabilities, trust, and static financials.

- Generate Report pre-fills static data and presents a validated entry form with “use last value” and override.

- A report cannot be generated with missing required fields.

- All SACS & TCC totals match Section 9 exactly, verified by unit tests including the emphasised rules (trust handling; liabilities not subtracted).

- SACS and TCC PDFs match the sample templates to the team's visual satisfaction; layout is stable across value sizes and account counts (1–6 per spouse).

- PDFs download cleanly; Canva export works if authorised; prior reports can be re-downloaded if storage is enabled.

- Auth, RBAC, MFA, and audit logging are in place; security checklist (Section 13) passes.

- The team completes a real quarterly report end-to-end in under an hour during UAT.

# 19. Open Decisions Requiring Authorisation

These are product/owner calls. Defaults are proposed so silence does not block the build.

| Decision | Options / proposed default | Owner |
| --- | --- | --- |
| Canva export | Build now vs defer. Default: defer; portal PDF first (client said they’d rather not use Canva/Word at all) | PM/Owner |
| Report storage | Store report history vs generate-and-forget. Default: store (enables history & audit) | PM/Owner |
| Dropbox auto-save | In V1 vs later. Default: later (lightweight to add once confirmed) | PM/Owner |
| Monthly email distribution | Build vs defer. Default: defer (firm reports quarterly) | PM/Owner |
| Hosting region | Confirm region for data residency/compliance | Owner + Compliance |
| Identity placeholders | Confirm firm name/entity/city before client-facing use | Owner |
| Phase 2 trigger | When to authorise automated integrations | Exec Sponsor |

# 20. Authorisation & Sign-Off

By signing below, the Product Owner / Owner authorises the Phase 1 (V1) build as scoped in Sections 5, 8, 9 and 18, acknowledges the forward roadmap (Sections 4 & 15) including the intent to productise later phases for public release, and records decisions on the items in Section 19. Executive sponsors sign to confirm evaluation and funding support.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner / Owner |  |  |  |
| Product Manager |  |  |  |
| Executive Sponsor |  |  |  |
| Engineering Lead |  |  |  |
| Compliance / Security |  |  |  |

## Authorisation decision

| Decision | Mark one |
| --- | --- |
| APPROVED — proceed with V1 | ☐ |
| APPROVED WITH CHANGES (note below) | ☐ |
| NOT APPROVED | ☐ |

Notes / conditions:

# Appendix A — Glossary

| Term | Meaning |
| --- | --- |
| SACS | Simple Automated Cash Flow — one-page diagram of monthly money flow (Inflow → Outflow → Private Reserve) |
| TCC | Total Client Chart — one-page net-worth overview by account type |
| Inflow | Take-home pay deposited to the primary checking account |
| Outflow | Agreed monthly expense budget (rounded up) transferred from inflow |
| Private Reserve | High-yield savings holding the excess; target = 6 × expenses + insurance deductibles |
| Trust | Usually the client’s home; value from Zillow Zestimate |
| Floor | $1,000 minimum kept in each bank account |
| Pinnacle Bank | Preferred bank; balances via secure email 2 days before meetings |
| RightCapital | Planning aggregator; has an API but data is often stale/disconnected |
| PreciseFP | Onboarding questionnaire tool; closest existing thing to a CRM |
| Plaid | Bank/investment data aggregation API (preferred automation path) |

# Appendix B — Data-Point to Source Mapping

| Field | Report | Source (V1 = manual entry) |
| --- | --- | --- |
| Client salary (inflow) | SACS | Onboarding / expense worksheet |
| Monthly expense budget (outflow) | SACS | Monthly expense worksheet (Excel) |
| Private reserve balance | SACS | Bank balance (secure email, 2 days prior) |
| Schwab investment balance | SACS/TCC | Schwab (authorised users only) |
| Reserve target inputs | SACS | Agreed: 6× expenses + insurance deductibles |
| Names, DOB, SSN last-4 | TCC | PreciseFP / onboarding |
| Retirement balances | TCC | RightCapital / statements / Schwab |
| Non-retirement balances | TCC | RightCapital / statements |
| Home value (trust) | TCC | Zillow Zestimate |
| Liabilities (type, rate, balance) | TCC | RightCapital / client statements |

# Appendix C — Traceability (requirement → source)

| Requirement | PRD / call ref | Spec section |
| --- | --- | --- |
| One-time client setup / CRM-lite | US1; call 35:44 | 8.1, 7 |
| Guided entry + auto-calculation | US2; call 25:36, 33:34 | 8.2, 8.3, 9 |
| Exact calc rules (trust, liabilities) | US2 notes; call 24:28, 26:15 | 9.2 |
| Fixed-layout SACS & TCC PDFs | US3; call 11:15, 13:57 | 8.4, 10 |
| Export (PDF / Canva) | US4; call 52:56 | 8.5, 19 |
| No APIs / no AI in V1 | PRD stack note | 3.3, 6.3, 11, 12 |
| Automated pulls deferred | Out-of-scope; call 48:14, 49:06 | 8.7, 11 |
| Onboarding agent / distribution | Future; call 16:15, 43:36 | 8.8, 8.10 |

# Appendix D — Source Artifacts

- PRD: “PRD AI Engineer Test.pdf” (v1.0, 2026-04-09) — 14 pages.

- Discovery call recording: “AW - AI Test Project.mp4” (2026-04-01, ~55 min) + a prior call referenced therein.

- Derived analysis reports: “AW_AI_Test_Project_Report.md” and “PRD_AI_Engineer_Test_Report.md”.

END OF SPECIFICATION  •  CONFIDENTIAL